38883171 – Reflective Report Final

lu-lvb-JourneyPlanner

<https://github.com/JRamirezDD/lu-lvb-JourneyPlanner>

## Requirements:

My responsibilities for this sprint mainly revolved around preparing access to the lvb APIs from the UI components, providing the automated testing framework, and coordinating and organizing the application’s development. As the project moved forward, I concluded that developing the component-communication framework would also fall into my responsibility. For a more detailed overview on the specific tasks that I performed, refer to Appendix 1.1 – Originally Assigned Requirements and Appendix 1.2 – Additional Completed Requirements.

In addition, I was responsible for preparing access to the LVB APIs, setting up the automated testing framework, and coordinating development. To support development, I created example components and pages that exemplify the use of the Context API implementations. Additional to my assigned tasks, aiding group members in their implementations also took up a significant amount of time. Additional contributions to the Map Component and the Internationalization framework was required on my end.

## Architecture:

An unrefined Use Case diagram was used for the initial definition of the required components, interactions, and external sources of data. Refer to Appendix 2.1 – Use-Case Diagram Draft.

The main architectural choice came when deciding how the UI Components would communicate with each other (marked as Data-Transfer in the Use-case diagram).

When looking at other OTP-UI Implementations, they all use a methodology named Props. Nevertheless, we believe that Context APIs are the superior approach, as they allow for increased modularity, easier extensibility, and simpler communication of objects via a “subscription” model. Refer to [**Component-Communication Design Decision and Implementation**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/15) and Appendix 2.2 – Data-Flow Diagram for more details.

Our implementation of Context APIs consist of 2 parts: The InterfaceContext, which is used for defining which attributes and functions should be exposed to the subscriber, and the ContextProvider, which details the actual implementation of the specified methods. For a component to utilize the ContextProvider, first, a subscribing component will declare its intention use the InterfaceContext via accessing the useContext() hook, whose goal is to provide type safety and availability checks. The parent component (ideally the view page) will then instantiate the ContextProvider, which replaces the value that is returned by the useContext() hook.

## Testing

Application tests are implemented via Jest. Ideally, we aim to create unit tests of all the minor parts, but core, of the application, such as data format conversion, layer generation, reactions to context changes, among others. With the time provided, this is very ambitious, so consider us satisfied if non-ui components are fully tested.

This sprint I implemented tests that ensure that incoming data from the LVB is correctly mapped into in-application objects. Considering that JavaScript objects are naturally transformable into JSON format, I set up a direct comparison between the data before and after transformation, which aims to ensure that there’s no data malformation.

### Automated Tests

GitHub job (<https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/blob/main/.github/workflows/node.CI.yml>) was created to ensure that commits to the main branch are compliant. Its goal is to ensure that the CI process of the application runs as expected via the following steps: Install dependencies, Run Jest tests, Build project

## Impediments and plans to address them

* Context APIs
  + Goal was to hand over tasks to team member to give me time to work on supporting less capable team members, but he fell ill during the critical development time. I proceeded to develop the component-communication framework myself, and although some shared attributes are likely missing, it’s finished for the most part.
* Map Layers
  + I had to involve myself a lot more than expected for the implementation of the Map Component. Team members are having issues standardizing the OTP data import into the MapBox component. Will create a framework with interfaces to simplify approach, and team members will just have to set-up filters for the imported OTP data.
* Map rendered by client
  + I’m not fully familiar with the correct approach to using and loading layers into MapBox, but currently the raw data is provided to the client, and then it renders the map. This might be an issue further on, and we might have to render the map first at the back-end, and then share it with the client.
* API-Key used by client
  + API-Key needed to access the LVB APIs is currently exposed to the client. This is not ideal, and it poses a security risk. We’ll have to create a back-end API or proxy that injects the API-Key for accessing these resources.
* CORS
  + LVB APIs block requests from non-public IP addresses through CORS. Hopefully the same proxy as implemented for the API-Key injection will solve the issue. Currently using a public proxy for development.

# Appendices

## Appendix 1. - Requirements

### Appendix 1.1 – Originally Assigned Requirements

|  |  |  |  |
| --- | --- | --- | --- |
| **GH Issue #** | **Title** | **Estimated Size** | **Status** |
| #1 | [**Document APIs in shared PostMan Workspace**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/1) | XS | **COMPLETED** |
| #2 | [**Create Use Case Diagram for Requirement Interaction Overview**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/2) | S | **COMPLETED** |
| #4 | [**Create Repository Skeleton**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/4) | XS | **COMPLETED** |
| #5 | [**Create App Skeleton with Plugins**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/5) | S | **COMPLETED** |
| #6 | [**ESLint Formatting Rules**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/6) | XS | **PENDING**  Basic rules implemented. |
| #7 | [**Prettier Formatting Rules**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/7) | XS | **PENDING** |
| #8 | [**autocompleteService API Implementation**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/8) | XS | **COMPLETED** |
| #11 | [**Create Sprint 1 Requirement Tasks and Distribution**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/11) | S | **COMPLETED** |
| #12 | [**nearbysearchsearchService API Implementation**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/12) | XS | **CANCELLED**  Extra effort, not demanded in requirements. |
| #13 | [**routingService API Implementation**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/13) | XS | **COMPLETED** |
| #14 | [**stopmonitorService API Implementation**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/14) | XS | **COMPLETED** |
| #28 | [**BaseMap Implementation**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/28) | L | **PENDING** |

### Appendix 1.2 – Additional Completed Requirements

|  |  |  |  |
| --- | --- | --- | --- |
| **GH Issue #** | **Title** | **Estimated Size** | **Status** |
| #15 | [**Component-Communication Design Decision and Implementation**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/15) | L | **COMPLETED** |
| #18 | [**Implement automated unit test execution for PRs**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/18) | M | **COMPLETED** |
| #19 | [**Add interface toGeoJson for DTO objects**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/19) | XS | **COMPLETED** |
| #30 | [**Create MapContext**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/30) | XS | **COMPLETED** |
| #31 | [**Create UIContext**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/31) | XS | **COMPLETED** |
| #32 | [**Create TripContext**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/32) | XS | **CANCELLED** |
| #33 | [**Create DataContext Interface**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/33) | M | **COMPLETED** |
| #34 | [**Create SettingsContext**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/34) | XS | **COMPLETED** |
| #35 | [**Context API Interface**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/35) | M | **COMPLETED** |
| #40 | [**Removing API-Key from client**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/40) | XS | **PENDING** |
| #41 | [**Create autocompleteDataContext**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/41) | S | **COMPLETED** |
| #42 | [**Create routingDataContext**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/42) | S | **COMPLETED** |
| #43 | [**Create stopmonitorDataContext**](https://github.com/JRamirezDD/lu-lvb-JourneyPlanner/issues/43) | S | **COMPLETED** |

## Appendix 2. – Requirements

### Appendix 2.1 – Use-Case Diagram Draft

A diagram of a diagram

Description automatically generated with medium confidence

### Appendix 2.2 – Data-Flow Diagram

A diagram of a computer

Description automatically generated